DMND0009639

Configurable AIA TPS for SMS Send Out

High Level Design Document

Version 0.2

Document Information

| Software Version: | 20.03 |
| --- | --- |
| Publication Date: |  |
| Catalog Number: |  |
| Information Security: |  |
| Created: | 12/4/2022 |
| Account/FOP: | PLDT |
| Author: | Eyal.Bekerman@amdocs.com |
| Editor: | Eyal Bekerman |
| Last Edited: | 12/19/2022 |
| File Name: | HLD - DMND0009639_Configurable AIA TPS for SMS sendout v0.2.docx |
| Template: | Development.dotm |

# Table of Contents

1	Introduction	5

1.1	Purpose and Scope	5

1.2	Related Documentation	5

1.3	Terms and Definitions	5

1.4	HLD Checklist	5

2	Requirement	7

2.1	Current Functionality	7

2.2	Reasons for Change	7

2.3	Business Impact	7

2.4	Business Value	7

2.5	Requirements Traceability Matrix	7

3	Overall Solution	9

3.1	Impacted Applications	9

3.2	Assumptions, Constraints and Dependencies	9

3.2.1	Assumptions	9

3.2.2	Constraints	9

3.2.3	Dependencies	10

3.3	Architecture Diagram	10

3.4	Use Cases	10

3.5	High-Level Solution	12

3.6	UI Changes	13

3.7	Fallout/Error Handling/Retry Mechanism	13

3.8	Effort Details	13

3.8.1	Overall Efforts	13

3.8.2	Scoping Efforts (Bucket A)	14

3.8.3	DCUT (Bucket A)	14

3.8.4	Breakdown of DCUT Efforts	14

3.8.5	Breakdown of Testing Efforts	15

3.9	Timeline	15

4	Other Impacts	15

4.1	Impacted Interfaces	15

4.2	Hardware/Third-party Software Impact	15

4.3	Impact on Performance	16

4.4	Impact on Operation	16

4.5	Impact on Security	16

4.6	Impact on Training	16

4.7	Impact on Migration	16

4.8	Impact on Production (System Downtime and Data)	16

5	Risks	17

6	Open Issues	18

7	Document Release Information	19

8	Appendix	20

8.1	Testing Scope	20

# Introduction

## Purpose and Scope

The goal of this project is to add a capability in AIA to configure the traffic sent by AIA to SMSC in order to reduce or eliminate undelivered SMS campaigns.

## Related Documentation

| Document ID | Document Name | Author |
| --- | --- | --- |
| DOC-001 | CRS_DMND0009639_Configurable AIA TPS for SMS sendout_v1.1.xlsx | Smart |
| DOC-002 |  |  |
| DOC-003 |  |  |
| DOC-004 |  |  |

## Terms and Definitions

Following is a list of terms used in this document with which the reader should be familiar:

| Term | Definition |
| --- | --- |
| AD | Application Development |
| MS | Managed Services |
| POB | Performance Obligation |

## HLD Checklist

| Items / Response | Response |
| --- | --- |
| Portfolio | Smart Wireless and PLDT Home |
| Line of Business (LOB) | Wireless Prepaid and Postpaid Home |
| Impacted Brands | All |
| Audience / End User | Prepaid and Postpaid Subscribers Home subscribers |
| Impacted System(s) | AIA |
| Vendor(s) | N/A |
| CSOG Required? | N/A |
| CRS / PPD Frozen | No |
| Mockup’s Shared? | N/A |
| Spiels Shared? | N/A |
| Capacity Assessment | No impact |
| Transformation Impact | N/A |

# Requirement

## Current Functionality

Exceeding the threshold of total SMSs sent might result in undelivered SMS campaigns.

## Reasons for Change

Reduce or eliminate undelivered SMS campaigns.

## Requirements Traceability Matrix

Below are the use cases in the scope of Assessment of this Demand. The RTM table below indicates their coverage from solution assessment point of view.

| Unique ID | Description | Proposed Solution | GA / RISK / CONSTRAINT and DEPENDENCIES | Use Case | Impacted System | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | Capability in AIA to configure the SMSs to be sent per second. | PS-001 |  | UC-001 | AIA |  |
| REQ-002 | The number of connections in AIA to SMSC shall not exceed the configured maximum TPS per instance. *Note: Wireless (Prepaid and Postpaid) has a separate maximum TPS from Home brand. For Wireless - 591 TPS For Home – TBD TPS | PS-001 |  | UC-001 | AIA |  |
| REQ-003 | AIA shall be able to distribute traffic load evenly across different connections per instance/cluster and shall not exceed the maximum TPS. *For example, the maximum TPS for Wireless is 591 per instance, and supposing that there are total of 20M SMS to be sent, AIA shall follow the configuration and send 591 SMS first, then queue the remaining SMS until all of them has been successfully sent. | PS-001 |  | UC-001 | AIA |  |

# Overall Solution

## Impacted Applications

| Affected Systems |  |
| --- | --- |
| AIA |  |

## Assumptions, Constraints and Dependencies

### Assumptions

| Unique ID | Description |
| --- | --- |
| GA-001 | Any other new changes not stated in this document upon HLD approval shall require a new demand and shall be covered in a separate HLD. |
| GA-002 | There is no new report requirement scoped in this document. |
| GA-003 | Testing scope indicated under section 8.1 shall be considered as final upon HLD approval. |
| GA-004 |  |
| GA-005 |  |
| GA-006 |  |
| GA-007 |  |

### Constraints

| Unique ID | Description |
| --- | --- |
| GC-001 | Prioritization of ongoing projects |
| GC-002 | Interface readiness |
| GC-003 | Force majeure situations |
| GC-004 | HLD timelines shall be provided based on the new prioritization process |
| GC-005 | Timeline shall be declared after the HLD approval |

### Dependencies

| Unique ID | Description |
| --- | --- |
| GD-001 |  |

## Architecture Diagram

## Use Cases

Here is the summary of use case scenarios:

| UC ID | USE CASES (UC) |
| --- | --- |
| UC-001 | - Configure the max number of SMSs to be sent per second |

## High-Level Solution

Here is the summary of proposed changes:

| PS ID | Proposed Solution (PS) |
| --- | --- |
| PS-001 | Changes in AIA - Support multiple connection pools, each having its own configuration. - Define one connection pool for wireless (Prepaid and Postpaid combined) and one for home LoB. - Support configuring the max TPS per connection to the SMSC - Support configuring the number of connections that will be opened by one AIA server - Support configuring the number of servers connected to the SMSC - All connections opened by AIA are directed to one of the SMSC Instances via the Load Balancer - Total TPS is calculated by the following formula: TPS per Connection * Number of Connections per Server * Number of Servers Note: Solution can’t guarantee 100% accuracy for the max TPS. Depending on the load, some deviations might occur. |

## Fallout/Error Handling/Retry Mechanism

N/A

## Effort Details

### System Work Effort

| System | Work Effort | Man-Days | Remarks |
| --- | --- | --- | --- |
| AIA | - Support and enable setting for max TPS (per connection to the SMSC) - Support multiple connection pools | 22 |  |
| TESTING | SIT: 6 IAT: 3 BUAT: 3 PPT Support: 1 | 13 |  |

### Total DCUT and Testing Effort

| Project Execution Items | Actual Effort | Remarks |
| --- | --- | --- |
| Development and Unit Testing (DCUT) | 22 |  |
| Total Testing Effort | 13 |  |
| Total Effort | 35 |  |

### Overall Efforts

| Project Execution Items | Actual Effort | REMARKS |
| --- | --- | --- |
| Development and Unit Testing (DCUT) | 22 |  |
| Scoping, Impact Assessment and High Level Design | 7 |  |
| System Acceptance Testing (SAT) | 6 |  |
| SAT Application Support | 2 |  |
| Integration Acceptance Testing (IAT) | 3 |  |
| IAT Application Support | 2 |  |
| User Acceptance Testing (UAT) - data preparation | 2 |  |
| UAT- Operational support | 3 |  |
| UAT - Application Support | 2 |  |
| Quality and Release Management | 2 |  |
| Project Management | 3 |  |
| Post Production Test (PPT) | 1 |  |
| PPT Application Support (*) | 1 |  |
| Production Stabilization | 1 |  |
| Ongoing Maintenance | 1 |  |
| Other Effort (*) | 0 |  |
| CSOG Governance | 0 |  |
| CSOG Execution | 0 |  |
| Total Effort | 58 |  |

## Timeline

Timeline shall be provided upon HLD approval.

# Other Impacts

## Impacted Interfaces

Not applicable

## Hardware/Third-party Software Impact

Not applicable

## Impact on Performance

Not applicable

## Impact on Operation

Requires DevOps monitoring

## Impact on Security

Not applicable

## Impact on Training

Not applicable

## Impact on Migration

Not applicable

## Impact on Production (System Downtime and Data)

Not applicable

# Risks

| Item | Risk | Impact Severity | Mitigation / Solution | Owner | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Since last 2 weeks, 6 complex prepaid campaigns being launched daily clubbed in one DCS (on top of home and postpaid). So DCS takes ~10-12 hours to complete. Start experience processing for 50+ million target population and SMS sending to the required population(~10M) spills over to next day. With lowering of TPS further, SMS of higher numbers have a risk of spilling over to the third day depending on TPS. | Medium | Increase SMSC capacity and not lower AIA TPS | SMS | In Progress |  |

# Open Issues

| Open Item | Impact | Type of Open Item | Owner | Status | Due Date | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 0I-001 | HIGH | Pending USSD Menue | Smart | Pending |  |  |

# Document Release Information

Every change made to the document following the initial delivery MUST be shown in detail in this table

| SW Ver. | Editor/Author | Application | Edit Date | Section / Changes | Approving Manager | Version |
| --- | --- | --- | --- | --- | --- | --- |
| V 1.0 | Humprey Ramirez |  | 11/17/2022 | Initial draft |  | V 1.0 |

# Appendix

## Testing Scope